Technical Evaluation Report

PMS Replacement Analysis

Transitioning Crito Smart PMS (Uno Smart) from Apaleo to The Myriad PMS

Document Purpose: This report provides a detailed technical comparison of the integrations between Crito Smart PMS (Uno Smart) and Apaleo, evaluating how they map to the existing architectures of The Myriad PMS (PMS). It highlights direct matches, identifies implementation gaps, and outlines a transition path to replace Apaleo as the system of record.

1. Executive Summary

The Crito Smart PMS (Uno Smart) operates as an operational, guest-facing, and lock-provisioning layer on top of a core Property Management System. Apaleo is currently connected as Crito's system of record.

Our analysis shows that replacing Apaleo with The Myriad PMS (PMS) is highly feasible. The PMS codebase already has native implementations for almost all core hotel/student housing objects, guest lifecycles, and payment workflows. In addition, PMS has a native smart lock controller (TTLock/Sciener), meaning some services currently delegated to Crito could potentially be handled directly inside PMS.

- Data Model Compatibility (High Alignment): Direct mapping exists for Properties (Locations), Unit Groups (Room Types), Units (Rooms), and Reservations (Bookings).

- Guest Experience (High Alignment): PMS has a native Online Pre-CheckIn Documentation system and card-issuing checkout workflows.

- Development Requirements: The primary development gap is the implementation of an outbound webhook subscription and dispatching service to notify Crito of events in real time.

2. Feature-by-Feature Comparison Matrix

The table below breaks down the integration features utilized by Crito Smart PMS, mapping them to PMS equivalents:

| Apaleo Feature | Integration Usage Details | PMS Capability | Match Status | Technical Notes |
| --- | --- | --- | --- | --- |
| OAuth Authentication | OAuth2 client credentials grant via POST /connect/token to acquire a bearer token. | Database credentials mapping + standard API authentication logic. | MATCH | PMS manages external integrations via the ClientIntegration model, storing client details, tokens, and expirations. |
| Properties | GET /inventory/v1/properties Retrieve property records linked to tenants. | Location database model and APIs. | MATCH | Maps directly to PMS.EF.Location. An endpoint (api/GetLocations) is already available. |
| Unit Groups (Room Categories) | GET /inventory/v1/unit-groups Retrieve room categories for pricing/offers. | RoomType database model and APIs. | MATCH | Maps directly to PMS.EF.RoomType. Endpoint api/GetRoomTypesByLocationId is available. |
| Units (Rooms) | GET /inventory/v1/units Bulk sync of room list and status. | Room database model and management. | MATCH | Maps directly to PMS.EF.Room. Supports full room details, features, and metadata. |
| Availability | GET /availability/v1/unit-groups Retrieve available slots. | Room availability checking services. | MATCH | Calculated natively in SetupService and queried via api/booking/GetAvailableRoomsForLandingPage. |
| Bookings & Reservations | POST/GET /booking/v1/bookings Create and sync bookings/guest records. | Booking and Person models and APIs. | MATCH | PMS uses Booking and Person entities to store reservation headers, guest profiles, check-in dates, and details. |
| Unit Assignment | PUT .../assign-unit Assigns a physical room number. | Bed-space placement logic. | MATCH | PMS handles room assignment via IBedSpacePlacementService.AssignBedSpaceToPerson(...). |
| Check-In / Out Actions | PUT .../checkin PUT .../checkout Triggers stay start and end. | Check-in/out services. | MATCH | Natively handled in PMS via CheckInPlacement (assigns key cards) and CheckOutGuest. |
| Folios & Payments | Creates guest folios, terminal payments, and hosted checkout payment links. | Invoicing, StudentLedger, and local Payment Gateways. | PARTIAL | PMS is invoice-centric rather than folio-centric. Outstanding balances are mapped from invoices. Online payments are generated via PMS local payment gateways (Network International / Thawani). |
| Webhooks (Inbound) | Crito receives webhooks from Apaleo to automate tasks on reservation updates. | No Outbound Webhooks. | GAP | PMS does not feature outbound webhook publishing. Development is required to send real-time events to Crito. |

3. Key Development Gaps

To successfully integrate Crito with PMS and replace Apaleo, two primary development initiatives must be undertaken in our codebase:

Gap 1: Outbound Webhook Publisher Service (High Priority)

Crito relies on real-time event updates from the PMS (e.g., when a booking is created, when a unit is assigned, or when a payment occurs) to trigger guest email schedules and smart lock provisioning.

- Requirement: Develop a Webhook Dispatcher system in PMS. Whenever a reservation change is committed, the PMS must issue an HTTP POST request to Crito's endpoint (/api/webhooks/reservation) with the matching JSON event payload.

- Implementation: Create a background task or service hook in the repository layer (e.g., inside BookingService, BedSpacePlacementService, and PaymentService) that serializes the event data and queues it for dispatching.

Gap 2: API Integration Strategy (Medium Priority)

There are two development strategies available to align the REST API communication:

- Option A (Client-Side Adaptation - Recommended): If Crito's codebase is accessible, customize Crito's data clients to request lists directly from PMS APIs (such as api/GetLocations and Booking/Search) rather than Apaleo. This is cleaner and reduces architectural translation overhead.

- Option B (Server-Side Compatibility Layer): If Crito's codebase cannot be modified, build a compatibility controller in PMS (e.g., ApaleoProxyController.cs) that matches Apaleo's REST routes and JSON schema outputs. PMS will act as an Apaleo emulator, intercepting calls from Crito and translating them into native service calls.

4. Special Opportunity: TTLock Smart Lock Integration

The Apaleo integration requires Crito to handle smart lock connections. However, The Myriad PMS already has a native smart lock service integrated with TTLock/Sciener (see TTLockAuth.cs and ScienerAppController.cs).

PMS has direct capabilities to generate guest passcodes, register IC key cards via encoders, and revoke access on check-out/room swap.

- Coexistence: We can send room assignment events to Crito via webhooks and allow Crito to continue managing the locks.

- Simplification: Alternatively, we can bypass Crito's lock integration entirely, leveraging PMS's native TTLock controller, which simplifies the overall software stack and reduces third-party dependencies.

5. Implementation Timeline & Recommendation

- Phase 1: API Discovery & Mapping (1 week) - Exchange sample JSON schemas of Crito's webhook endpoints and map them to PMS objects.

- Phase 2: Webhook Engine Development (2 weeks) - Build the background dispatcher and hook events (booking creation, cancellation, room assignment, check-in, checkout, and payment).

- Phase 3: API Integration Bridge (2 weeks) - Implement the compatibility endpoints in PMS or modify Crito's connectors.

- Phase 4: End-to-End Testing (1 week) - Validate the booking flow from room assignment to passcode generation and check-out.

漏 2026 The Myriad Property Management System (PMS) | Confidential Technical Analysis